# CONTRACT AGREEMENT

# FOR WEB APPLICATION DEVELOPMENT SERVICES

This Contract Agreement (the "Agreement") is made and entered into as of contract date by and between:

Company name

Address: client address

client position

Email: client email

Phone: client phone number

(hereinafter referred to as the "Client") AND

Your name

Address: your address

Your position

Email: your email

Phone: your phone

(hereinafter referred to as the "Developer")

WHEREAS, the Client desires to engage the Developer to develop a dynamic web application (the "Project") as described in the proposal dated Sept. 25/09/24 GC and the Developer agrees to provide such services under the terms and conditions of this Agreement.

NOW, THEREFORE, in consideration of the mutual promises contained herein, the parties agree as follows:

# Scope of Work

The Developer agrees to design, develop, and deliver a dynamic web application for Company Name The scope of work includes:

  - Public-Facing Dynamic Web Pages: Home page, About Us, Services, Contact Us.

  - Admin Dashboard: Secure content management system for managing blogs, projects, user profiles, and company reports.

  - Project Management Features: Display and tracking of ongoing and completed projects.

  - User Interaction Features: Secure login, user profiles, and event management.

  - External Resource Integration: Prepared and Integration with external tools such as Power BI for advanced data visualization.

  - Additional Features: Blog section, media gallery, search functionality, and SEO optimization.

# Responsibilities of the Developer

The Developer agrees to undertake the following responsibilities to ensure the successful design, development, and deployment of the web application:

## Design and Develop the Web Application:

The Developer will build the web application in accordance with the specifications outlined in the proposal dated Sept. 25/09/24 GC. This includes:

    - Creating a user-friendly and visually appealing interface based on the approved design mockups and wireframes.

    - Developing both frontend (client-side) and backend (server-side) components that work together seamlessly.

    - Incorporating the specified project management, user interaction, external resource integration, and additional features such as blogs, media galleries, and search functionality.

    - Ensuring all features are fully functional and meet the Client's expectations.

## Ensure Mobile-Friendliness:

The Developer will design the web application to be responsive and fully functional across a variety of devices and screen sizes, including desktop computers, tablets, and smartphones. This includes:

    - Testing the web application on major web browsers and devices (e.g., Google Chrome, Firefox, Safari, Microsoft Edge).

    - Ensuring the user interface adapts and provides an optimal experience regardless of screen size or orientation.

## Ensure Security Measures:

The Developer will implement appropriate security measures to protect both the Client's and users' data from unauthorized access or breaches. These security measures include:

    - Implementing SSL (Secure Sockets Layer) certificates for data encryption during transmission.

    - Building secure user authentication and authorization mechanisms, including encrypted passwords, session management, and protection against common web vulnerabilities such as Cross-Site Scripting (XSS), SQL Injection, and Cross-Site Request Forgery (CSRF).

    - Regularly updating and maintaining dependencies to address known security vulnerabilities.

## Ensure Scalability:

The Developer will design the application architecture to handle future growth, ensuring that the system can scale efficiently as the number of users, data, and transactions increases. This includes:

    - Creating a flexible database schema capable of handling additional data fields, tables, or modules in the future.

    - Implementing optimized queries and performance tuning to handle increased load without compromising speed or reliability.

## Deliver Well-Documented and Maintainable Code:

The Developer will follow best practices in software development to ensure that the web application code is easy to understand, modify, and extend in the future. This includes:

    - Adhering to coding standards and conventions (e.g., naming conventions, modularity, and code organization).

    - Including inline comments to explain the functionality of critical portions of the code.

    - Providing external documentation (such as README files or technical guides) that explains the architecture, database structure, key features, and deployment instructions.

## Testing and Quality Assurance:

The Developer will thoroughly test the web application to identify and resolve any bugs or issues before launch. This includes:

    - Unit testing, functional testing, and user acceptance testing to ensure that each feature works as expected.

    - Cross-browser testing to confirm compatibility with different browsers and devices.

    - Load and stress testing to ensure the web application performs well under various conditions.

## Debugging and Troubleshooting:

The Developer will fix any issues or bugs identified during the testing phase or reported by the Client during the development process. This also includes providing technical support to address any unexpected errors or failures during the pre-launch period.

## Provide Technical Support Until Launch:

The Developer will offer technical support up until the official launch of the web application. This includes:

    - Assistance with server setup, including configuring the hosting environment and deploying the application.

    - Offering guidance and training for the Client's team on how to use the content management system (CMS) and any other admin features.

    - Coordinating with external service providers (e.g., server or API providers) to ensure the successful integration and deployment of the application.

# Responsibilities of the Client

The Client agrees to:

  - Provide timely feedback and approval of design mockups, wireframes, and prototypes.

  - Furnish necessary content, including text, images, logos, and other assets required for the Project.

  - Offer access to any external systems or APIs needed for the project, and provide the server required to launch the project to complete the development. Please note that the cost of the server will need to be covered, and server credentials should be provided to facilitate setup and deployment.

# Project Timeline

The Project will follow the timeline below:

  - Project Kickoff and Planning: 2 weeks

  - Design and Wireframing: 1 week

  - Backend Development: 4 weeks

  - Frontend Development: 5 weeks

  - Testing and Deployment: 1 week

  - Post-launch Support and Maintenance: 2 weeks (10 working days)

Any changes to the timeline must be mutually agreed upon by both parties and documented in writing.

# Payment Terms

The total cost for the dynamic web application development is total payment ETB, payable as follows:

  - Deposit (30%): of total ETB due upon signing this Agreement.

  - Midway Payment (40%): of total ETB due after completion of frontend and backend development.

  - Final Payment (30%): of total ETB due upon final project delivery and approval.

Payment by bank transfer from the Contracting Authority to the Web designer Service Provider shall be made in accordance with the following bank references:

| No. | Beneficiary’s Name | Name of the bank | Account number |
| --- | --- | --- | --- |
| 1 |  | Commercial Bank of Ethiopia |  |
| 2 |  | Bank of Abyssinia |  |

Additional costs for unforeseen changes or requests beyond the original scope will be handled as

Change Orders and must be approved by both parties in writing.

# Change Requests and Scope Adjustments

Any changes or additions to the scope of work must be requested in writing by the Client and approved by the Developer. Changes may result in additional charges and adjustments to the project timeline.

# Confidentiality

Both parties agree to maintain the confidentiality of any proprietary or sensitive information exchanged during the course of this project. This includes, but is not limited to, technical data, designs, and business strategies.

# Intellectual Property Rights

Upon full payment of the agreed-upon fees, the Client will own all rights to the final web application, including any code, designs, and documentation. The Developer retains the right to use general knowledge, skills, and techniques acquired during the project.

# Testing and Acceptance

The Developer will test the web application to ensure it meets the specifications agreed upon. The Client will have a period of 10 business days to review the deliverables and provide any feedback or approval. If no response is provided within this period, the deliverables will be deemed accepted.

# Post-Launch Support and Maintenance

The Developer agrees to provide 2 weeks (10 working days) of post-launch support to address any bugs or issues that may arise after the website goes live. Further maintenance and updates can be provided under a separate agreement.

# Termination

Either party may terminate this Agreement upon giving 30 days' written notice if the other party fails to perform their obligations under this Agreement. Upon termination, the Developer will be paid for any work completed up to the date of termination.

# Limitation of Liability

The Developer's liability for any claims arising from this Agreement is limited to the amount paid by the Client for the services provided. The Developer will not be liable for any indirect, consequential, or incidental damages arising from the use of the web application.

# Entire Agreement

This Agreement constitutes the entire understanding between the Client and the Developer with respect to the Project. No amendments or changes to this Agreement will be valid unless made in writing and signed by both parties.

# Signatures

By signing below, both parties agree to the terms and conditions set forth in this Agreement.

Company name

Name:

Signature:		 Title:			 Date:		_

Name:

Signature:		 Title:	_ Date:	_